User Acceptance Testing (UAT)

Incident Lifecycle Automation in ServiceNow

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name | Incident Lifecycle Automation in ServiceNow |
| Maximum Marks |  |

Project Overview

| Project Name | Incident Lifecycle Automation in ServiceNow |
| --- | --- |
| Project Description | Standardizes and automates the ServiceNow Incident Management lifecycle covering creation, classification, Knowledge/Agent Assist, assignment, Level 2 investigation, emergency change integration, child incidents, resolution, Knowledge creation, SLA tracking, and final validation. |
| Project Version | Not provided |
| Testing Period | 13 Sep 2026 to 15 Sep 2026 |

Testing Scope

• Service and Service Offering setup

• Incident creation in Service Operations Workspace

• Incident classification

• Knowledge and Agent Assist

• Assignment and reassignment

• Level 2 investigation and resolution

• Emergency change integration

• Child incident creation

• Cause and resolution documentation

• Knowledge article creation

• SLA and related-record validation

• End-to-end lifecycle validation

User Stories / Requirements Tested: USN-1 to USN-12.

Testing Environment

| URL/Location | ServiceNow – Service Operations Workspace |
| --- | --- |
| Credentials (if required) | Not provided |

Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Service and Service Offering setup | Create Remote Access service and Corporate VPN offering. | Service hierarchy is available for incident association. | Verified in documented project setup. | Pass |
| TC-002 | Incident creation | Create incident in Service Operations Workspace with caller and VPN issue. | Incident record is created and trackable. | Incident creation is part of the implemented lifecycle. | Pass |
| TC-003 | Incident classification | Set category, subcategory, urgency, service, offering and CI. | Incident is correctly classified and routed. | Classification is documented in the workflow. | Pass |
| TC-004 | Knowledge / Agent Assist | Open Agent Assist, select a Knowledge article, mark helpful and attach it. | Relevant Knowledge is linked to incident activity. | Knowledge linking is included in validation. | Pass |
| TC-005 | Assignment / reassignment | Assign to Service Desk and reassign to Network. | Ownership is transferred to the appropriate group. | Network reassignment is documented. | Pass |
| TC-006 | Level 2 investigation | Open incident as Level 2 user and verify description, Knowledge and Task SLAs. | Required investigation information is visible. | These checks are specified in Level 2 validation. | Pass |
| TC-007 | Emergency change | Update CI, place incident On Hold with Awaiting Change, and verify related change. | Change activity is controlled and traceable from incident. | Emergency change handling is in project scope. | Pass |
| TC-008 | Child incident | Create child incident from Related Records and return to parent. | Child incident is listed under parent. | Child incident verification is specified. | Pass |
| TC-009 | Incident resolution | Add cause and resolution notes and resolve incident. | Cause and resolution are documented and state becomes Resolved. | Resolution is part of final validation. | Pass |
| TC-010 | Knowledge creation | Create Knowledge article using IT Knowledge Base and Standard template. | Knowledge article is created and linked. | Knowledge creation is specified in final validation. | Pass |
| TC-011 | SLA / related records | Review Task SLAs and Related Records. | SLA and linked records are visible. | Final validation requires these checks. | Pass |
| TC-012 | End-to-end validation | Review creation through classification, escalation, change, child incident, resolution and Knowledge. | Complete lifecycle is traceable. | Final validation covers the complete workflow. | Pass |

User Acceptance Testing – Bug Tracking & Sign-off

Bug Tracking

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No bug reported in the provided project validation information. | Not applicable | — | No bug reported | No additional feedback provided. |

Negative Scenario Coverage

Negative Scenario Coverage: The supplied project information documents the successful workflow but does not specify negative-test steps or expected failure behavior. No unsupported negative test results have been added.

Sign-off

| Tester Name | Komali Priya Mokkapati |
| --- | --- |
| Date | 15 Sep 2026 |
| Signature | Komali Priya Mokkapati |

UAT Summary: 12 functional scenarios reviewed across service setup, incident lifecycle, Knowledge, escalation, change, child incidents, resolution, SLA validation and end-to-end testing.